# JIRA STEP FLOW – SCRUM MASTER Before Sprint (Sprint Planning Flow)

### Create / Verify Project

- Project: ABC

- Ensure correct workflow, issue types (Epic, Story, Bug, Task)

### Create Epics

Example:

- Epic: User Management

- Epic: Payment Module

### Create User Stories under Epics

Example:

- Story: Register Demo

- Story: Login Demo

Each story must have:

- Description

- Acceptance Criteria

- Story Points

### Prioritize Backlog

- Order stories based on:

  - Business value

  - Dependencies

  - Risk

### Create Sprint

- Sprint name: Sprint 1

- Duration: 1–2 weeks

- Drag selected stories into sprint

### Start Sprint

- Confirm sprint goal

- Start sprint

During Sprint (Daily Activities)

### Daily Stand-up (Scrum Master Role)

Ask 3 questions:

- What did you do yesterday?

- What will you do today?

- Any blockers?

Update Jira issue status accordingly

### Track Progress

Use:

- Sprint Board

- Burndown Chart

- Active Sprint view

### Manage Impediments

- Remove blockers

- Coordinate with Dev / QA

- Update Jira comments

## After Sprint (Closing Flow)

### Sprint Review

- Demo completed stories

- Check:

  - Stories = Done

  - Bugs = Closed / Deferred

### Sprint Retrospective

Discuss:

- What went well

- What didn’t

- Improvements for next sprint

### Close Sprint

- Move incomplete issues back to backlog

- Close sprint in Jira

# JIRA STEP FLOW – SOFTWARE TESTER

# Before Testing

### Understand Sprint Scope

- Open Active Sprint

- Identify assigned stories

- Read Acceptance Criteria

### Prepare Test Scenarios

For each story:

- Positive test cases

- Negative test cases

- Edge cases

(Optional: attach test cases in Jira)

During Testing

### Start Testing Story

- Move story to In Testing (if applicable)

- Execute test cases

### Bug Found? ➜ Create Bug

Steps in Jira:

- Click Create Issue

- Issue Type: Bug

- Fill:

  - Summary

  - Description (Steps, Expected, Actual)

  - Priority

- Link Bug to Story

- Select Active Sprint

- Attach screenshot / video

- Create

### Bug Lifecycle (Tester Side)

Status Flow:

- Open → In Progress → Ready for Testing

Tester action:

- Re-test when status is Ready for Testing

- If fixed → Close Bug

- If not fixed → Reopen Bug

After Testing

### Update Story Status

- All tests pass → Move story to Done

- Bugs pending → Story remains In Progress

### Participate in Review

- Confirm completed features

- Report bug trends

# COMBINED FLOW (VERY IMPORTANT FOR INTERVIEWS)

Backlog → Sprint Created → Sprint Started

↓

Developer works on Story

↓

Tester tests Story

↓

Bug Created (if any)

↓

Developer fixes Bug

↓

Tester re-tests

↓

Story Done

# JIRA BUG – REAL EXAMPLE

## Project

ABC

## Issue Type

Bug

## Epic Link

User Management

## Linked Issue (Story)

Register Demo

## Summary

Register button not working with valid user details

## Description

### Environment

- Application: ABC Web App

- URL: https://abc-demo.com/register

- Browser: Google Chrome 120

- OS: Windows 10

### Precondition

- User is on Register page

### Steps to Reproduce

- Open ABC application

- Navigate to Register page

- Enter valid Name, Email, Password

- Click Register button

### Expected Result

- User should be registered successfully

- System should redirect user to Login page

- Success message should be displayed

### Actual Result

- Page reloads

- No success message shown

- User is not registered

### Test Data

- Name: Test User

- Email: testuser@gmail.com

- Password: Test@123

## Priority

High

## Severity

Critical

## Sprint

Sprint 1 (Active)

## Assignee

Developer Name

## Attachments

- Screenshot of Register page

- Screen recording of issue

- Console error log (if available)

## Bug Status Flow (Example)

1️.Open – Bug created by Tester
2️. In Progress – Developer fixing
3️ .Ready for Testing – Fix deployed
4️.Re-Test – Tester validates fix
5️. Done / Closed – Issue resolved

What Happens to the Story?

- Story Register Demo stays In Progress

- After bug is closed ➜ Story moved to Done

HOW TESTER EXPLAINS IN STAND-UP

“While testing the Register Demo story, I found a high-priority bug where the register button does not work with valid data. The bug is logged in Jira, linked to the story, and assigned to the developer.”

# INTERVIEW TIP (VERY IMPORTANT)

Question:
How do you report a bug in Jira?

Answer:

“I create a Bug issue, add steps to reproduce, expected and actual result, set priority and severity, link it to the related story, assign it to the current sprint, and attach evidence.”